ONEKOF

Where African teams do their best work

Project Readiness Report

Founders & Stakeholders Briefing — May 2026

Date:  May 23, 2026

Author:  Oli T. Oli — Founder & Lead Engineer

Company:  DAPS Analytics

Classification:  Confidential — Internal Distribution Only

1.  Executive Summary

Onekof PM has achieved full technical production readiness. All engineering blockers are resolved. The only remaining go-live steps are founder actions: domain, server, and INSA certification submission.

Onekof PM is an enterprise-grade, multi-tenant project management platform built specifically for Ethiopian and East African organizations. As of May 23, 2026, the platform passes 100% of INSA security requirements, enforces zero TypeScript build errors, and operates with full error tracking, audit logging, and five-language support.

The platform is live on global cloud infrastructure (Tier 3) and the same Docker image is ready to deploy on an EthioTelecom server (Tier 2) the moment the domain and VM are provisioned.

| Metric | Value |
| --- | --- |
| TypeScript errors | 0 — Strict mode enforced |
| INSA security compliance | 100% — All P1–P6 gaps closed |
| API routes auth-guarded | 141 / 141 |
| Languages supported | 5 — EN, AM, OM, TI, SO |
| Docker image size | 408 MB standalone |
| CI/CD pipelines | GitHub Actions — both green |
| Error tracking | Sentry live (web + mobile) |
| Audit log | Append-only, 10 routes, INSA-compliant |

2.  Product Overview

| Attribute | Detail |
| --- | --- |
| Product name | Onekof PM |
| Category | Enterprise Project Management SaaS |
| Primary market | Ethiopian government, NGOs, private sector (East Africa) |
| IP owner | DAPS Analytics (commercial rights) |
| Author / moral rights | Oli Tamrat Oli (non-transferable, Proclamation 410/2004) |
| IP status | EIPA copyright deposit in progress |
| Stage | Pre-launch — no paying customers |
| Live URL | onekof.com (Vercel global cloud) |

Core Feature Set

| Module | Status |
| --- | --- |
| Projects & Issues (Kanban, Backlog, List) | ✅ Complete |
| Goals & Key Results (OKR framework) | ✅ Complete |
| Teams & Member management | ✅ Complete |
| Budget tracking (ETB, multi-currency) | ✅ Complete |
| Wiki / Knowledge base | ✅ Complete |
| Document management + AI processing | ✅ Complete |
| Audit log (INSA-compliant, append-only) | ✅ Complete |
| Notifications (web + mobile push) | ✅ Complete |
| Automations & rules engine | ✅ Complete |
| Analytics & dashboard | ✅ Complete |
| Mobile app — iOS + Android (Expo/RN) | ✅ Feature-complete |
| AI features (Anthropic) | ⏳ Ready — pending API key |

3.  Technical Readiness

INSA Security — 100% Complete

| # | Requirement | Delivered | Status |
| --- | --- | --- | --- |
| P1 | CSRF origin validation on all mutation APIs | middleware.ts enforceCsrfOrigin() | ✅ Closed |
| P2 | Admin endpoint rate limiting (60 req/min/IP) | middleware.ts checkAdminRateLimit() | ✅ Closed |
| P3 | Audit log immutability — DELETE → 405 | audit-log/route.ts explicit 405 | ✅ Closed |
| P4 | AES-256-GCM at-rest encryption for blobs | local-fs.ts + BLOB_ENCRYPTION_KEY in Vercel | ✅ Closed |
| P5 | Session invalidation on password change | change-password route → invalidateAllUserSessions() | ✅ Closed |
| P6 | HTTP security headers | CSP, X-Frame, HSTS, Referrer-Policy in middleware | ✅ Closed |

Infrastructure Readiness by Tier

| Component | Tier 3 — Cloud | Tier 2 — Self-Hosted | Tier 1 — Sovereign |
| --- | --- | --- | --- |
| Web app | ✅ Vercel (fra1) | ✅ Docker 408 MB | ✅ Same image |
| Database | ✅ Supabase PG15 | ✅ PostgreSQL 15 | ✅ Same config |
| Redis | ✅ Upstash | ✅ Redis 7 | ✅ Same config |
| File storage | ✅ Vercel Blob | ✅ Local-fs + AES-256 | ✅ Same driver |
| SSL | ✅ Vercel auto | ✅ Caddy auto | Manual |
| Backups | ✅ Automated | ✅ GPG cron | ✅ Same script |
| CI/CD | ✅ GitHub Actions | Manual trigger | USB delivery |
| Error tracking | ✅ Sentry live | ⏳ After Tier 2 live | ⏳ After Tier 2 |

4.  Go-Live Readiness Scorecard

Engineering (completed)

| Area | Score | Notes |
| --- | --- | --- |
| Core product features | 10 / 10 | All modules complete |
| Security compliance (INSA) | 10 / 10 | P1–P6 all closed — Wave 5 |
| TypeScript build quality | 10 / 10 | Zero errors, strict mode |
| Mobile app | 9 / 10 | Feature-complete, App Store in progress |
| Error tracking (Sentry) | 10 / 10 | Web + mobile projects live |
| i18n — 5 languages | 10 / 10 | Fully aligned across all locales |
| CI/CD pipeline | 10 / 10 | GitHub Actions live and green |
| Docker / self-hosted | 10 / 10 | 408 MB image, proven locally |
| Documentation | 9 / 10 | Runbooks + deployment plan complete |

Engineering Overall:  98 / 100

Business Actions Required (DAPS Analytics)

| Item | Score | Owner / Status |
| --- | --- | --- |
| EIPA copyright registration | 3 / 10 | DAPS Analytics — filing in progress ✅ — Jun 2026 |
| INSA certification submission | 2 / 10 | DAPS Analytics — code ready, submit Jun 2026 ⚡ |
| onekof.et domain — EthioTelecom | 1 / 10 | DAPS Analytics — negotiate Jul 2026 (after EIPA) |
| EthioTelecom VM provisioning | 1 / 10 | DAPS Analytics — provision Jul–Aug 2026 |
| App Store (iOS) | 7 / 10 | DAPS Analytics — Apple Dev active ✅ — in progress |
| Play Store (Android) | 7 / 10 | DAPS Analytics — Google Play active ✅ — in progress |
| Cloudflare Full SSL | 2 / 10 | DAPS Analytics — $10/mo ACM or DNS move to Vercel |
| First pilot customer | 0 / 10 | DAPS Analytics — outreach to begin Sep 2026 |

5.  Three-Tier Deployment Architecture

Onekof uses a tiered deployment model so the same Docker image runs across all environments. Runtime behaviour is controlled entirely by environment variables — no code differences between tiers.

TIER 3 — Global Cloud  (CURRENT PRODUCTION)

URL: *.onekof.com

Vercel edge network + auto-scaling

Supabase PostgreSQL 15

Upstash Redis

Vercel Blob storage

CI/CD: auto-deploy on every push to master

Status: LIVE ✅

TIER 2 — Ethiopian Self-Hosted  (NEXT MILESTONE)

URL: *.onekof.et

Docker Compose on EthioTelecom VM

Local PostgreSQL 15 + Redis 7

AES-256-GCM encrypted file storage

Caddy auto-SSL (Let's Encrypt)

Automated GPG-encrypted backups

Status: CODE-READY — awaiting VM + domain

TIER 1 — Government / Air-Gapped  (POST-INSA)

URL: Internal network

Same Docker image, delivered via USB or ACR pull-token

Fully offline — no external DNS required

Designed for INSA-classified environments

INSA compliance: 100% ✅

Status: CODE-READY — awaiting certification

Key Principle:  One codebase. One Docker image. Runtime behaviour controlled entirely by environment variables.

6.  Timeline to Launch

Timeline is calibrated for Ethiopian bureaucratic realities and the upcoming election cycle. EIPA registration and INSA certification consume June in full. Completion of EIPA provides the legal and institutional leverage needed to open domain and infrastructure negotiations with EthioTelecom.

| Milestone | Target | Notes |
| --- | --- | --- |
| Complete EIPA copyright registration | Jun 2026 (full month) | Filing in progress ✅ — top priority |
| Submit INSA certification | Jun 2026 | Code 100% ready — run concurrently with EIPA |
| Negotiate onekof.et domain — EthioTelecom | Jul 2026 | EIPA completion strengthens negotiating position |
| Provision EthioTelecom VM | Jul–Aug 2026 | After domain agreement is secured |
| Deploy Tier 2 + DNS cutover to onekof.et | Aug 2026 | VM + domain live |
| Email setup (Resend + .et domain) | Aug 2026 | After domain live |
| App Store (iOS) submission | Jul 2026 | Apple Dev active ✅ — EAS build + screenshots |
| Play Store (Android) submission | Jul 2026 | Google Play active ✅ — EAS build + screenshots |
| Internal beta — pilot organizations | Sep 2026 | Tier 2 stable + INSA cert in process |
| External beta / public launch | Oct 2026 | Domain live + INSA cert received |
| First government / sovereign pilot | Q1 2027 | Post-election cycle + full INSA certification |

7.  Competitive Position

| Feature | Onekof | Jira | Asana | Trello |
| --- | --- | --- | --- | --- |
| Ethiopian language support (5 langs) | ✅ | ❌ | ❌ | ❌ |
| Ethiopian calendar (Ge'ez months) | ✅ | ❌ | ❌ | ❌ |
| ETB currency default | ✅ | ❌ | ❌ | ❌ |
| On-premise / air-gapped deployment | ✅ | Enterprise only | ❌ | ❌ |
| Government data residency | ✅ (Tiers 1 & 2) | ❌ | ❌ | ❌ |
| INSA compliance (100%) | ✅ | N/A | N/A | N/A |
| Local ETB pricing | ✅ | ❌ | ❌ | ❌ |
| Mobile app (iOS + Android) | ✅ | ✅ (EN only) | ✅ (EN only) | ✅ (EN only) |

Onekof is the only enterprise project management platform built for Ethiopian compliance, language, and data sovereignty requirements.

8.  Risk Register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| EthioTelecom VM provisioning delays | Medium | High | Use Massano rig as interim Tier 2 fallback |
| INSA certification timeline unknown | Medium | High | Submit immediately — code is 100% ready |
| onekof.et domain unavailable | Low | High | Fallback: onekof.com.et or negotiate |
| No paying customers at launch | Medium | High | Start NGO / private sector pilot outreach now |
| App Store review rejection | Low | Medium | Pre-review against Apple guidelines |
| EIPA filing delay | High | Medium | Draft Co-Owner agreement ASAP — does not block go-live |

9.  What Founders & Stakeholders Need to Do

June 2026 — Primary Focus

1.  Drive EIPA copyright registration to completion — the institutional milestone that unlocks EthioTelecom negotiations

2.  Submit INSA certification — run concurrently with EIPA; engineering is 100% ready, nothing left to code

3.  Finalize Co-Owner / Co-Founder agreement (Oli Tamrat Oli ↔ DAPS Analytics) — required to close EIPA final deposit

4.  Continue App Store (iOS) + Play Store (Android) submissions — both developer accounts active ✅

July 2026 — Infrastructure

Open domain registration negotiation with EthioTelecom — EIPA completion provides legal standing

Provision EthioTelecom VM (Ubuntu 22.04, 4 vCPU, 8 GB RAM, 100 GB SSD) — Tier 2 runbook is ready

Decide Cloudflare SSL approach — $10/mo ACM or move DNS to Vercel (free wildcard)

August–September 2026 — Activation

Deploy Tier 2 on EthioTelecom VM + DNS cutover to onekof.et

Identify 3–5 pilot organizations (NGOs, ministries, private companies) for internal beta

Anthropic API key — enables AI document processing and receipt analysis (post-launch)

Post-Election (Q1 2027) — Government Tier

Government LOI / pilot MOU — required before Tier 1 sovereign deployment begins

Scale pilot organisations → paying customers

Consider patent filings for the 4 identified innovations (see ONEKOF_IP_CLAIMS_ASSESSMENT.md)

10.  Summary Statement

Onekof PM is technically complete, security-hardened to 100% INSA compliance, and ready to deploy on Ethiopian infrastructure the moment the domain is registered and the VM is provisioned.  The engineering team has delivered everything required for go-live.  The path from here to launch is entirely in the hands of the business — domain, server, certification submission, and pilot outreach.

Onekof PM  ·  DAPS Analytics  ·  Confidential  ·  May 23, 2026