ETHIO CLOUD ECS

Infrastructure Provisioning Request

Onekof Project Management Platform on Ethio Cloud

| Requesting Organization | DAPS PLC |
| --- | --- |
| Product | Onekof PM — Project Management Software |
| Location | Addis Ababa, Ethiopia |
| Date | August 2026 |
| Prepared for | Ethio Telecom — Cloud & Infrastructure Teams |
| Classification | Confidential |

CONFIDENTIAL

# 1. About DAPS PLC

DAPS PLC (Data Analytics for Practical Solutions) is an Ethiopian-registered software development company building enterprise-grade platforms for Ethiopian organizations. DAPS designs, builds, deploys, and operates its platforms end-to-end, which is why it can credibly commit to zero operational burden on infrastructure partners. The company holds certified cloud expertise across Microsoft Azure and AWS.

DAPS owns and operates everything above the VM layer — OS hardening, container runtime, application deployment, updates, monitoring, and backups. Ethio Telecom provides the infrastructure; DAPS manages everything on top of it.

# 2. About Onekof PM

Onekof PM is a multi-tenant project and budget management platform built for Ethiopian organizations. It serves government agencies, banks, and NGOs — each operating in its own isolated tenant workspace with its own users, projects, budgets, and audit trail. The platform has achieved INSA certification, the national security authority’s independent validation required for government adoption.

## Core Capabilities

| Capability | Description |
| --- | --- |
| Project Management | Planning, task assignment, milestones, progress tracking, cross-team coordination |
| Budget Management | Budget definition, allocation, expenditure tracking with spending discipline enforcement |
| Multi-Tenant Orgs | Isolated workspaces per organization with subdomain routing (e.g. ministry.onekof.et) |
| Role-Based Access | Four-role model (OWNER, ADMIN, MEMBER, GUEST) with strict tenant isolation |
| Audit & Accountability | Append-only audit logs for all organizational and administrative actions |
| Ethiopian Payments | Native integration with Telebirr, CBE via Chapa for billing and subscriptions |
| File Management | Document uploads encrypted at rest with AES-256-GCM, scoped per tenant |
| INSA Certified | Passed 49-test security assessment; certified by Ethiopia’s national security authority |

# 3. Onekof PM Runtime Architecture

Onekof PM runs as a self-contained Docker stack: application, database, cache, and reverse proxy each in its own container, connected by an internal Docker network. Only the reverse proxy is exposed to the internet; the database and cache are never publicly reachable.

Internet → Caddy (SSL, :443) → Onekof Web (Next.js, :3000) → PostgreSQL 15 (:5432)

↘ Redis 7 (:6379)

| Service | Image | Footprint | Purpose |
| --- | --- | --- | --- |
| Caddy | caddy:2-alpine | ~50 MB | SSL termination, reverse proxy, security headers |
| Onekof Web | onekof-web:v1.0 | ~300 MB | Next.js application (standalone) |
| PostgreSQL | postgres:15-alpine | 512 MB RAM | Primary database (70+ tables) |
| Redis | redis:7-alpine | 512 MB RAM | Rate limiting, caching, sessions |

Two independent layers of recovery protect the platform. At the application layer, Onekof performs a daily pg_dump at 03:00 EAT with seven-day retention. At the infrastructure layer, DAPS uses Ethio Telecom’s managed Daily Backup service for full VM snapshots with 7-day retention.

# 4. VM Provisioning Request

DAPS requests the following Elastic Cloud Server (ECS) resources. The selected plan is CSRAMOPT05 (RAM-optimized) — appropriate for a database-backed web application where PostgreSQL performance scales primarily with RAM.

## 4.1  Production VM Specifications

| Resource | Specification |
| --- | --- |
| Plan / SKU | CSRAMOPT05 (RAM Optimized) |
| vCPU | 4 cores |
| RAM | 32 GB |
| OS Disk | 30 GB SSD (included in plan) |
| Data Disk | 50 GB SSD (included in plan) |
| Bandwidth | 4 Mbps |
| Operating System | Ubuntu Server 24.04 LTS |
| Public IP (EIP) | Required — static public IPv4 bound to primary NIC |
| SSH Access | Key-based only (password login disabled) |

## 4.2  Backup Service

| Item | Selection |
| --- | --- |
| Backup Tier | ETZ Daily Backup |
| Frequency | Every day |
| Retention | 7 copies (7-day rolling) |
| Storage Coverage | 100 GB |

## 4.3  Cost Summary

| Item | ETB / 6 Months | ~USD / Month |
| --- | --- | --- |
| CSRAMOPT05 (Production VM) | 107,047 | ~$143 |
| ETZ Daily Backup (100 GB) | 19,768 | ~$26 |
| Total | 126,815 | ~$169 |

# 5. Network & Security Group Configuration

## 5.1  VPC & Subnet

Place the production VM inside a Virtual Private Cloud on a private subnet. Bind a static public IP (EIP) to the VM’s primary network interface — the only path from the public internet into the environment. The database and cache are never publicly reachable; they run on the internal Docker network within the VM.

## 5.2  Inbound Security Group Rules (Production VM)

| Port | Protocol | Purpose | Source |
| --- | --- | --- | --- |
| 22 | TCP | SSH administration | DAPS IPs only |
| 80 | TCP | HTTP (redirects to HTTPS) | Public |
| 443 | TCP | HTTPS | Public |
| 443 | UDP | HTTP/3 (QUIC) | Public |

Do not miss UDP/443:  Onekof’s Caddy reverse proxy serves HTTP/3 over QUIC, which uses UDP port 443 in addition to TCP 443. Please ensure BOTH TCP/443 and UDP/443 are opened. Restrict SSH (22) to DAPS source IP ranges only.

## 5.3  Outbound Access

If Ethio Telecom applies outbound restrictions to the DAPS tenant, the following destinations must be allow-listed:

| Destination | Purpose | Required? |
| --- | --- | --- |
| ghcr.io | Docker image pulls (GitHub Container Registry) | Yes |
| api.chapa.co | Ethiopian payment processing (Telebirr, CBE) | Yes |
| api.resend.com | Transactional email delivery | Yes |
| acme-v02.api.letsencrypt.org | Automatic SSL certificate issuance | Yes |
| archive.ubuntu.com | OS security updates | Yes |
| sentry.io | Error monitoring | Optional |

Offline fallback:  If outbound access to ghcr.io is unavailable, DAPS can transfer the Docker image (~430 MB) via SCP or USB. The deployment can proceed in a restricted-egress configuration.

# 6. DNS Requirements

Production go-live requires the following DNS records. DAPS requests assistance with .et domain registration through Ethio Telecom where possible; an IP-based fallback is available.

| Record Type | Name | Purpose |
| --- | --- | --- |
| A | onekof.et | Primary domain → VM public IP |
| A | www.onekof.et | WWW redirect → VM public IP |
| A | *.onekof.et | Tenant subdomains → VM public IP |

The wildcard record powers the multi-tenant experience: each government agency is served on its own subdomain (e.g. ministry.onekof.et) while running on the same shared platform.

# 7. Elastic IP (EIP) — Critical Requirement

A static public IPv4 is a distinct, separately-quota-governed resource on the ECS platform. If the VM is provisioned but no EIP quota is granted, the production instance cannot be reached from the public internet and go-live is blocked.

DAPS asks that EIP allocation be confirmed explicitly alongside the VM approval.

# 8. Provisioning Sequence

## 8.1  Ethio Telecom Provisions (before handover)

- Provision the VPC, subnet, and security group with the inbound rules from Section 5.2 — SSH restricted to DAPS, TCP/80, TCP/443, and UDP/443.

- Create the ECS VM from an Ubuntu Server 24.04 LTS public image at the CSRAMOPT05 flavor, with OS and data disks attached.

- Bind the EIP to the production VM’s primary network interface.

- Activate ETZ Daily Backup service (100 GB, 7-day retention).

- Deliver SSH key pairs with key-based access only; password login disabled.

- Hand VM access to DAPS — from this point, DAPS operates independently.

## 8.2  DAPS Deployment Steps (after handover)

- Step 1: OS hardening.

DAPS’s Ubuntu baseline: unattended security updates, host firewall aligned with the security group, SSH hardening, fail2ban, unused services disabled.

- Step 2: Container runtime setup.

Docker installation and internal network configuration.

- Step 3: Image delivery.

Pull the 430 MB image from ghcr.io, or load via SCP/USB if egress is restricted.

- Step 4: Configuration injection.

Apply the government-tier .env and secrets from the standardized template.

- Step 5: Bring up the stack and validate.

Start containers, confirm TLS issuance, verify health checks, run smoke tests.

- Step 6: Capture a golden private image.

Snapshot the hardened, validated VM via IMS so DR or expansion environments can be rebuilt in one step.

# 9. Deployment Timeline

Once Ethio Telecom provisions the VM and grants SSH access, DAPS handles everything above the hypervisor independently. Zero operational burden on Ethio Telecom staff after handover.

| Milestone | Target | Dependency |
| --- | --- | --- |
| VM provisioning | Upon Ethio Telecom approval | Approval + quota confirmation |
| OS hardening + Docker setup | Within 5 days of access | VM access granted |
| Application deployment + testing | 5 days after access | Network connectivity |
| Production go-live | Following successful testing | .et domain (or IP fallback) |

# 10. Add-On Services & Availability

The following Ethio Telecom add-on services are relevant to this deployment. DAPS requests confirmation of availability and pricing where noted.

## 10.1  ETZ-Backup (Full Catalog)

Scenario 2 includes the Daily tier (highlighted). Other tiers shown for reference:

| Tier | Frequency | Retention | ETB / 6 Months |
| --- | --- | --- | --- |
| Weekly | Every weekend | 4 copies (4 weeks) | 11,695 |
| Daily (Selected) | Every day | 7 copies (7 days) | 19,768 |
| Hourly | Every hour | 12 copies (12 hours) | 33,224 |

## 10.2  EVS (Elastic Volume Service) — Storage Expansion

The CSRAMOPT05 plan includes 50 GB SSD data storage. At launch, estimated usage is 20–35 GB which fits within the included allocation. However, as tenant count and document uploads grow, additional EVS volumes will be needed.

DAPS requests confirmation of:

- EVS add-on volume availability and pricing per GB

- Whether EVS volumes can be attached online (without VM shutdown)

- Maximum EVS capacity available per tenant

Storage estimate at launch:  Docker images ~2 GB + PostgreSQL data ~2–5 GB + daily backup archives ~5–10 GB + uploaded documents ~5–15 GB + OS/logs ~5 GB = Total ~20–35 GB (fits in 50 GB). Future scaling beyond 50 GB will require EVS add-ons.

## 10.3  Cloud Firewall

Not included in this request. Onekof PM uses Caddy reverse proxy + ufw host firewall + INSA-hardened middleware for security at launch. A managed cloud firewall may be added later if contractually required by a specific government client.

| Tier | Specs | ETB / 6 Months |
| --- | --- | --- |
| Standard | 2 CPU, 4 GB, 4 VPN tunnels, traffic monitoring | 30,199 |
| Premium | 4 CPU, 8 GB, unlimited VPN, 3rd-party integration | 59,858 |

Assessment: Skip at launch. Revisit if a government contract explicitly requires a managed firewall appliance.

## 10.4  Ubuntu 24.04 LTS Availability

DAPS requests confirmation that Ubuntu Server 24.04 LTS is available as a public image on the ECS platform. If not available, Ubuntu 22.04 LTS is an acceptable alternative.

# 11. Ethio Telecom Server Catalog (Selected Plans)

Source: myportal.ethiotelecom.et — "RAM & CPU Optimized Cloud Server" category. All plans are semi-annual (6-month) billing. All include: 30 GB SSD OS storage, dedicated public IP, weekly backup (1 copy), SSH access, 24/7 basic support via ETZCloudSupport@ethiotelecom.et.

## RAM-Optimized Servers (CSRAMOPT)

| SKU | vCPU | RAM | Data SSD | BW | ETB / 6 Mo | ~USD/Mo |
| --- | --- | --- | --- | --- | --- | --- |
| CSRAMOPT07 | 8 | 64 GB | 50 GB | 2 Mbps | 242,641 | ~$324 |
| CSRAMOPT05 | 4 | 32 GB | 50 GB | 4 Mbps | 107,047 | ~$143 |
| CSRAMOPT03 | 2 | 16 GB | 25 GB | 8 Mbps | 77,302 | ~$103 |
| CSRAMOPT01 | 2 | 16 GB | 25 GB | 2 Mbps | 60,202 | ~$80 |

## CPU-Optimized Servers (CSCPUOPT)

| SKU | vCPU | RAM | Data SSD | BW | ETB / 6 Mo | ~USD/Mo |
| --- | --- | --- | --- | --- | --- | --- |
| CSCPUOPT12 | 8 | 16 GB | 50 GB | 8 Mbps | 116,215 | ~$155 |
| CSCPUOPT07 | 4 | 8 GB | 50 GB | 2 Mbps | 58,013 | ~$77 |
| CSCPUOPT01 | 1 | 2 GB | 30 GB | 2 Mbps | 19,206 | ~$26 |

DAPS selected CSRAMOPT05 because Onekof is a database-backed web application, not a compute-intensive workload. PostgreSQL performance scales primarily with RAM (buffer cache, sort memory, connection pooling). Next.js server-side rendering is moderate CPU.

# 12. Confirmations Requested from Ethio Telecom

DAPS requests the following confirmations so that provisioning can proceed in a single pass:

- 1. Confirm VM provisioning with CSRAMOPT05 plan (4 vCPU, 32 GB RAM, 50 GB SSD, 4 Mbps).

- 2. Confirm Elastic IP (EIP) allocation for the production VM.

- 3. Confirm ETZ Daily Backup service activation (100 GB, 7-day retention).

- 4. Confirm security-group rules: TCP/443, UDP/443, TCP/80 (public) + TCP/22 (DAPS IPs only).

- 5. Confirm outbound policy — unrestricted or allow-list the destinations in Section 5.3.

- 6. Confirm Ubuntu Server 24.04 LTS availability as the base image.

- 7. Assist with .et domain registration (onekof.et) through Ethio Telecom where possible.

- 8. Confirm EVS add-on volume availability and pricing for future storage expansion beyond 50 GB.

- 9. Confirm whether managed Kubernetes (container orchestration) is available beyond raw ECS VMs — not required now, useful for future scaling.

CONFIDENTIAL — DAPS PLC  |  ETZCloudSupport@ethiotelecom.et