Onekof PM

Migration & Deployment Plan

Author: Oli T. Oli / DAPS Analytics     |     2026-05-23     |     Internal / Confidential

Status: Tier 3 CI/CD Complete — Tier 2 Ready to Deploy

1. Current State Inventory

| Component | Current Setup | Status |
| --- | --- | --- |
| Web App | Next.js 14, App Router, standalone output | Built, Docker-proven |
| Mobile App | React Native + Expo (EAS) | Feature-complete |
| Database | Prisma 5 + PostgreSQL 15 | 14 migrations applied |
| Auth | NextAuth.js v5 + credentials | Working |
| File Storage | local-fs driver (Wave 1) | Production-ready |
| Redis | Upstash (cloud) / Redis 7 (self-hosted) | Ready |
| Docker Image | Multi-stage, ~300 MB standalone | Proven locally |
| CI/CD | GitHub Actions (CI + Deploy to Vercel) | Done ✓ |
| SSL / Proxy | Caddyfile (auto Let's Encrypt) | Done ✓ |
| .et Domain | Not registered | Pending |
| INSA Security | P1–P6 all closed (Wave 5) | Done ✓ 2026-05-23 |

Monorepo Structure

onekof-platform/

apps/

web/          # Next.js 14 — Dockerfile lives here

mobile/       # Expo React Native

packages/

database/     # Prisma schema + migrations

config/       # Shared TS / ESLint / Tailwind configs

docker-compose.prod.yml

Caddyfile

.env.production.example

scripts/setup-tier2-server.sh

Applied Database Migrations (14 total)

0_init

20260304062200_add_automation_rules

20260407_add_wiki_models

20260409_add_contractor_role

20260409_add_task_links

20260410_add_backlog_status

20260410_project_visibility_default_public

20260410_revert_project_visibility_default

20260411120000_portability_wave1

20260412_add_admin_audit_log

20260412_remove_rate_limit_table

20260417_add_notifications

20260418_add_push_tokens

20260505_add_org_audit_log

2. Three-Tier Deployment Architecture

The same Docker image runs in all three tiers. Runtime behaviour is controlled entirely by environment variables.

| Tier | Environment | Target Date | Use Case |
| --- | --- | --- | --- |
| Tier 3 | Vercel + Supabase cloud | LIVE | Global SaaS, diaspora, international |
| Tier 2 | Self-hosted EthioTelecom VM (onekof.et) | 2026-06-14 | Ethiopian data-residency deployments |
| Tier 1 | Air-gapped sovereign (USB / ACR) | 2026-08-01 | Government, INSA-classified environments |

3. Gap Analysis

Blocking Gaps

| # | Gap | Impact | Status |
| --- | --- | --- | --- |
| G1 | No CI/CD pipeline | Manual deploys | Done ✓ |
| G2 | No production Docker Compose | No Tier 2 config | Done ✓ |
| G3 | No Caddy/SSL config | No SSL for self-hosted | Done ✓ |
| G4 | ignoreBuildErrors: true in next.config | TS errors silently hidden | Open |
| G5 | No GitHub secrets configured | CI cannot deploy | Done ✓ |
| G6 | No automated DB backup | Data loss risk | Done ✓ |

Non-Blocking Gaps

| # | Gap | Impact | Status |
| --- | --- | --- | --- |
| G7 | No .et domain | Non-Ethiopian URL | Pending |
| G8 | Email not verified end-to-end | Users may miss emails | Pending (needs domain) |
| G9 | AI features disabled | Feature gap vs. spec | Pending (post-launch) |
| G10 | No load test run | Unknown capacity | Beta week |
| G11 | TypeScript ignoreBuildErrors | TS errors bypass CI | Beta week |

4. Phase 1 — Cloud Production Hardening (Tier 3) — COMPLETE

All steps below are done. Tier 3 is in a production-grade state.

✓  CI workflow: build + type check on every push to master/develop

✓  Deploy workflow: auto-deploys to Vercel on master push via vercel pull + vercel build --prod + vercel deploy --prebuilt

✓  GitHub secrets set: VERCEL_TOKEN, VERCEL_ORG_ID, VERCEL_PROJECT_ID, DIRECT_URL

✓  DATABASE_URL uses Session Pooler (port 5432) — IPv4 compatible, works from GitHub Actions

✓  DIRECT_URL uses Session Pooler — supports DDL migrations (pgbouncer blocks DDL)

✓  schema.prisma has directUrl set — Prisma migrations work correctly

✓  5 stuck migrations resolved via prisma migrate resolve --applied

✓  Wave 5 INSA security hardening: P1 CSRF, P2 admin rate limit, P3 audit log append-only, P4 blob encryption, P5 session invalidation

Vercel Environment Variables Required

| Variable | Source | Notes |
| --- | --- | --- |
| DATABASE_URL | Supabase | Session Pooler port 6543, pgbouncer=true&connection_limit=1 |
| DIRECT_URL | Supabase | Session Pooler port 5432, no pgbouncer params |
| NEXTAUTH_SECRET | Generated | openssl rand -base64 32 |
| NEXTAUTH_URL | Manual | https://onekof.com or current Vercel URL |
| RESEND_API_KEY | Resend | from resend.com |
| SENTRY_DSN | Sentry | from sentry.io project |
| FIELD_ENCRYPTION_KEY | Generated | 64 hex chars — PII field encryption (audit log IPs) |
| BLOB_ENCRYPTION_KEY | Generated | 64 hex chars — file at-rest encryption (Tier 2/1) |

5. Phase 2 — Self-Hosted Ethiopia (Tier 2) — Target: 2026-06-14

Infrastructure Requirements

| Component | Minimum | Recommended |
| --- | --- | --- |
| CPU | 2 vCPU | 4 vCPU |
| RAM | 4 GB | 8 GB |
| Disk | 40 GB SSD | 100 GB SSD |
| OS | Ubuntu 22.04 | Ubuntu 22.04 LTS |
| Network | 10 Mbps | 100 Mbps |
| Ports | 80, 443 | 80, 443, 22 (restricted to your IP) |

Deployment Steps

Step 2.1

Server provisioning — SSH in, configure UFW firewall (80, 443 open; 5432, 6379 blocked)

Step 2.2

Clone repo to /opt/onekof, run: bash scripts/setup-tier2-server.sh

Step 2.3

Edit .env.production — fill in NEXTAUTH_URL, RESEND_API_KEY, SENTRY_DSN

Step 2.4

Update Caddyfile with real domain (onekof.et), restart Caddy for auto-SSL

Step 2.5

Point DNS A record to server IP, verify Let's Encrypt cert

Step 2.6

Run full smoke test checklist (see below)

Step 2.7

Verify blob encryption: uploaded files unreadable as raw bytes on disk

Step 2.8

Confirm backup cron installed: crontab -l

Tier 2 Smoke Test Checklist

☐  docker compose -f docker-compose.prod.yml ps — all services healthy

☐  curl -f http://localhost:3000/api/health — {"status":"ok"}

☐  https://onekof.et loads — Caddy SSL working

☐  Let's Encrypt certificate valid (check at ssllabs.com)

☐  User can sign up — receives verification email

☐  User can log in

☐  Project creation works

☐  Issue creation works

☐  File upload works (STORAGE_DRIVER=local-fs)

☐  File download works (decrypted transparently)

☐  Audit log records actions

☐  Rate limiting triggers after 4+ failed logins

☐  Backup cron installed (crontab -l shows onekof-daily-backup)

☐  Sentry receiving events

6. Phase 3 — Sovereign / Air-Gapped Deployment (Tier 1) — Target: 2026-08-01

INSA compliance is now at 100% (all P1–P6 gaps closed in Wave 5, 2026-05-23). This unblocks formal INSA certification submission and government procurement conversations.

INSA Compliance Status

| Gap | Description | Status |
| --- | --- | --- |
| P1 | CSRF Origin validation for all API mutations | Done ✓ — middleware.ts |
| P2 | Rate limiting on all /api/admin/* routes | Done ✓ — middleware.ts |
| P3 | Audit log append-only (explicit HTTP 405 on DELETE) | Done ✓ — audit-log/route.ts |
| P4 | AES-256-GCM at-rest encryption for blob storage | Done ✓ — local-fs.ts |
| P5 | Session invalidation on settings password change | Done ✓ — change-password/route.ts |
| P6 | HTTP security headers on self-hosted (Caddy) | Done ✓ — Caddyfile |

Tier 1 USB Delivery Package

USB drive (16 GB+):

onekof-tier1-v1.0.0.tar.gz           # Docker image (~300 MB)

onekof-tier1-v1.0.0.tar.gz.sha256    # integrity hash

docker-compose.prod.yml              # stack config

.env.production.example              # env template

Caddyfile                            # reverse proxy

TIER1_DEPLOYMENT_RUNBOOK.md          # English

TIER1_DEPLOYMENT_RUNBOOK_AM.md       # Amharic

scripts/setup-tier2-server.sh        # works for Tier 1 too

Government Target Segments (Priority Order)

| Priority | Organization | Use Case |
| --- | --- | --- |
| Priority 1 | Ministry of Innovation & Technology (MInT) | Digital transformation project management |
| Priority 2 | Ethiopian Investment Commission (EIC) | Investment facilitation project tracking |
| Priority 3 | Commercial Bank of Ethiopia (CBE) | Internal IT project management |
| Priority 4 | Ethio Telecom | Infrastructure rollout project tracking |

7. CI/CD Pipeline

Branch Strategy

| Branch | Trigger | Result |
| --- | --- | --- |
| master | Push | Auto-deploy to Vercel production (Tier 3) |
| develop | Push | Auto-deploy to Vercel preview |
| feature/* | PR open/update | CI build only — no deploy |
| v*.*.* | Tag push | Docker image built + pushed to GHCR (Tier 2/1) |

Workflow Files

| File | Purpose |
| --- | --- |
| .github/workflows/ci.yml | Build + type check + unit tests on every push |
| .github/workflows/deploy-production.yml | Vercel pull → DB migrate → vercel build → vercel deploy --prebuilt |
| .github/workflows/docker-build.yml | Build + push Docker image to GHCR on version tags (v*.*.*) |

GitHub Secrets Required

| Secret | Value |
| --- | --- |
| VERCEL_TOKEN | From vercel.com/account/tokens |
| VERCEL_ORG_ID | team_1MQSZxhdEsQsh7Z9DViqHiuc |
| VERCEL_PROJECT_ID | prj_STTRolqEQMNvTLH3khdFfwE0eoQh |
| DIRECT_URL | Session Pooler port 5432 — used by prisma migrate deploy in CI |

8. Data Migration (Supabase → Self-Hosted)

When to Run

When a customer requests to move their data from Tier 3 (Supabase cloud) to Tier 2 (self-hosted Ethiopia). Maintenance window: approximately 2 hours.

Export from Supabase

vercel env pull .env.supabase --environment=production

pg_dump \

--no-owner --no-privileges \

--format=custom \

"$(grep DIRECT_URL .env.supabase | cut -d= -f2-)" \

-f onekof-export-$(date +%Y%m%d).dump

Import to Tier 2

scp onekof-export-*.dump ubuntu@<server-ip>:/opt/onekof/

docker compose -f docker-compose.prod.yml exec -T postgres \

pg_restore --no-owner --no-privileges \

-U onekof -d onekof \

< /opt/onekof/onekof-export-*.dump

Verify Data Integrity

docker compose exec postgres psql -U onekof -d onekof -c "

SELECT

(SELECT COUNT(*) FROM users) as users,

(SELECT COUNT(*) FROM organizations) as orgs,

(SELECT COUNT(*) FROM projects) as projects,

(SELECT COUNT(*) FROM issues) as issues;"

9. Production Cutover Checklist

Pre-Cutover (48 hours before)

☐  Final full database backup from current environment

☐  Verify backup can be restored (test restore to staging)

☐  All environment variables documented and secured

☐  Docker image tagged with release version (e.g., v1.0.0)

☐  All pending migrations applied to production DB

☐  Smoke test on staging passes

☐  Sentry error tracking active

☐  Uptime monitor configured (UptimeRobot or similar)

☐  Rollback plan reviewed

Cutover Day

☐  Put app in maintenance mode (NEXT_PUBLIC_MAINTENANCE=true)

☐  Final database backup

☐  Deploy new image / environment

☐  Run prisma migrate deploy

☐  Verify all services healthy (docker compose ps)

☐  Run smoke tests

☐  Switch DNS to new server

☐  Verify SSL certificate valid

☐  Remove maintenance mode

☐  Monitor Sentry for 2 hours

Post-Cutover (48 hours)

☐  Zero P0/P1 errors in Sentry

☐  Uptime monitor — all green

☐  Server resource usage normal (CPU < 70%, RAM < 80%)

☐  Automated backups ran at scheduled time

☐  Email delivery working (check Resend dashboard)

10. Rollback Plan

Tier 3 — Vercel (Instant, zero-downtime)

vercel rollback

Tier 2 — Self-Hosted

docker compose -f docker-compose.prod.yml stop onekof-web

nano .env.production  # set DOCKER_IMAGE=onekof-web:vPREVIOUS

docker compose -f docker-compose.prod.yml pull onekof-web

docker compose -f docker-compose.prod.yml up -d onekof-web

Database Rollback

docker compose exec -T postgres psql -U onekof -d onekof \

< /opt/backups/onekof-<date>.sql.gz

11. Security Checklist Before Launch

☐  No secrets in git history  [git log --all --full-history -- "*.env"]

☐  No hard-coded credentials in source code

☐  NEXTAUTH_SECRET is at least 32 random bytes

☐  Postgres and Redis passwords are strong (16+ chars)

☐  Ports 5432 and 6379 NOT exposed to internet  [check UFW + docker-compose]

☐  SSH key-based auth only (disable password auth)

☐  Rate limiting verified (5 failed logins → lockout)

☐  Audit log capturing actions and append-only (405 on DELETE)

☐  CSRF Origin validation active for all API mutations

☐  Admin API rate-limited at 60 req/min

☐  Blob encryption active (files unreadable as raw bytes)

☐  Security headers: A rating at securityheaders.com

☐  SSL Labs: A+ rating at ssllabs.com

☐  Sentry DSN is set and receiving events

☐  Backup restoration tested at least once

☐  .env.production not committed to git (verify .gitignore)

12. Open Items Tracker

| # | Item | Owner | Deadline | Status |
| --- | --- | --- | --- | --- |
| OI-1 | Register onekof.et domain | Oli | Jun 7 | Pending — do first |
| OI-2 | GitHub Actions CI workflow | Oli | Done | Done |
| OI-3 | docker-compose.prod.yml | Oli | Done | Done |
| OI-4 | Caddyfile for Tier 2 | Oli | Done | Done |
| OI-5 | GitHub repository secrets | Oli | Done | Done |
| OI-6 | Wave 5 — close P1–P5 INSA gaps | Oli | Done | Done |
| OI-7 | Provision EthioTelecom VM | Oli | Jun 7 | Pending — HIGH |
| OI-8 | Fix TypeScript errors (ignoreBuildErrors) | Oli | Jun 21 | Pending |
| OI-9 | Load test (k6) before beta | Oli | Jun 21 | Pending |
| OI-10 | Provision Resend domain for onekof.et | Oli | Jun 14 | Blocked on OI-1 |
| OI-11 | Submit INSA certification | Oli | May 31 | Pending — HIGH |
| OI-12 | Build Tier 1 offline USB delivery package | Oli | Jul 20 | Pending |
| OI-13 | Amharic ops runbook | Oli | Jul 20 | Pending |

13. Recommended Deployment Sequence

| Timeline | Action |
| --- | --- |
| Done ✓ (2026-05-23) | CI/CD, GitHub secrets, docker-compose.prod.yml, Caddyfile, Wave 5 INSA hardening |
| Week 1 (May 25–31) | Register onekof.et — Provision EthioTelecom VM — Submit INSA certification |
| Week 2 (Jun 1–7) | Server setup: run setup-tier2-server.sh, configure .env.production, smoke test |
| Week 3 (Jun 8–14) | DNS cutover → onekof.et — Caddy SSL — Resend email verification — Tier 2 Go-Live |
| Week 4 (Jun 15–21) | Internal beta — k6 load test — TypeScript cleanup — monitoring setup |
| Week 5 (Jun 22–28) | INSA follow-up — public beta prep — mobile APK distribution |
| Week 6 (Jun 29–Jul 5) | Public beta launch — LinkedIn + Telegram announcement |
| Week 7–8 (Jul 6–19) | Government pilot outreach (MInT, EIC, CBE, Ethio Telecom) |
| Week 9–12 (Jul 20–Aug 15) | Tier 1 USB package — first sovereign government deployment |

Document Owner: Oli T. Oli / DAPS Analytics   |   Next Review: 2026-06-14   |   Source of Truth: MIGRATION_DEPLOYMENT_PLAN.md