ONEKOF

Where African teams do their best work

Migration & Deployment Plan

Technical Reference — Wave 5 Complete Edition

Date:  May 23, 2026

Author:  Oli T. Oli — Co-Founder & CTO

Company:  DAPS Analytics

Classification:  Internal / Confidential

Status:  Wave 5 INSA Hardening Complete  ·  Tier 3 Production-Grade  ·  Tier 2 Ready to Deploy

1.  Current State Inventory

| Component | Setup | Status |
| --- | --- | --- |
| Web App | Next.js 14, App Router, standalone output | ✅ Built, Docker-proven |
| Mobile App | React Native + Expo SDK 54 (EAS) | ✅ Feature-complete |
| Database | Prisma + PostgreSQL 15 — 14 migrations | ✅ Applied |
| Auth | NextAuth.js + credentials + JWT | ✅ Working |
| File Storage | Local-fs driver + AES-256-GCM encryption | ✅ Production-ready |
| Redis | Upstash (cloud) / Redis 7 (self-hosted) | ✅ Ready |
| Docker Image | Multi-stage standalone, ~408 MB | ✅ Proven locally |
| CI/CD | GitHub Actions — CI + Deploy to Vercel | ✅ Both green |
| Nginx / SSL | Caddyfile — auto Let's Encrypt | ✅ Committed |
| Error Tracking | Sentry — onekof-web + onekof-mobile | ✅ Both live |
| TypeScript build | ignoreBuildErrors: false, strict mode | ✅ 0 errors |
| INSA compliance | P1–P6 all closed — Wave 5 | ✅ 100% |
| .et Domain | Not registered | ❌ Oli action required |

2.  Applied Database Migrations

| Migration | Purpose |
| --- | --- |
| 0_init | Baseline — full schema (1,389 lines) |
| 20260304062200_add_automation_rules | Automation rules engine |
| 20260407_add_wiki_models | Wiki / Knowledge base |
| 20260409_add_contractor_role | Contractor role for RBAC |
| 20260409_add_task_links | Task dependency linking |
| 20260410_add_backlog_status | Backlog issue status |
| 20260410_project_visibility_default_public | Default project visibility |
| 20260410_revert_project_visibility_default | Revert visibility default |
| 20260411120000_portability_wave1 | Three-tier architecture foundation |
| 20260412_add_admin_audit_log | Admin action audit log (Wave 3) |
| 20260412_remove_rate_limit_table | RateLimit → Redis (Wave 3) |
| 20260417_add_notifications | Notification read-state model (Wave 4) |
| 20260418_add_push_tokens | Mobile push notification tokens (Wave 4) |
| 20260505_add_org_audit_log | OrgAuditLog — INSA compliance (Wave 4) |

3.  Gap Analysis — All Blocking Gaps Resolved

| # | Gap | Fix | Status |
| --- | --- | --- | --- |
| G1 | No CI/CD pipeline | GitHub Actions workflows created | ✅ DONE — 2026-05-22 |
| G2 | No production Docker Compose | docker-compose.prod.yml created | ✅ DONE — 2026-05-22 |
| G3 | No Nginx/Caddy config | Caddyfile with auto-SSL created | ✅ DONE — 2026-05-22 |
| G4 | ignoreBuildErrors: true | 5 TS errors fixed, strict mode on | ✅ DONE — 2026-05-23 |
| G5 | No GitHub secrets | All secrets configured | ✅ DONE — 2026-05-22 |
| G6 | No automated DB backup | GPG-encrypted cron backup script | ✅ DONE — 2026-05-22 |

4.  INSA Security Compliance — 100%

| Priority | Requirement | Implementation | Status |
| --- | --- | --- | --- |
| P1 | CSRF origin validation | middleware.ts enforceCsrfOrigin() | ✅ Closed — Wave 5 |
| P2 | Admin rate limiting (60/min/IP) | middleware.ts checkAdminRateLimit() | ✅ Closed — Wave 5 |
| P3 | Audit log immutability | DELETE → 405 Method Not Allowed | ✅ Closed — Wave 5 |
| P4 | AES-256-GCM blob encryption | local-fs.ts + BLOB_ENCRYPTION_KEY in Vercel | ✅ Closed — Wave 5 |
| P5 | Session invalidation on password change | invalidateAllUserSessions() in change-password | ✅ Closed — Wave 5 |
| P6 | HTTP security headers | CSP, X-Frame, HSTS, Referrer-Policy in middleware | ✅ Closed — Wave 2 |
| T1-7 | Offline USB installer package | Build after Tier 2 live | ⏳ Pending |
| T1-8 | Amharic ops runbook | English runbook done — translation needed | ⏳ Pending |
| T1-9 | Compliance / legal docs | Data residency letter for procurement | ❌ Not started |

5.  Vercel Production Environment Variables

| Variable | Purpose | Status |
| --- | --- | --- |
| DATABASE_URL | Supabase pooler (pgbouncer=true&connection_limit=1) | ✅ Set |
| DIRECT_URL | Supabase direct (for migrations) | ✅ Set |
| NEXTAUTH_SECRET | 32-byte random secret for JWT signing | ✅ Set |
| NEXTAUTH_URL | https://onekof.com | ✅ Set |
| REDIS_URL / UPSTASH_* | Upstash Redis for rate limiting | ✅ Set |
| BLOB_READ_WRITE_TOKEN | Vercel Blob storage token | ✅ Set |
| BLOB_ENCRYPTION_KEY | 32-byte AES key for file encryption | ✅ Set — 2026-05-23 |
| RESEND_API_KEY | Email delivery (Resend) | ✅ Set |
| SENTRY_DSN | Server-side error tracking (onekof-web) | ✅ Set — 2026-05-23 |
| NEXT_PUBLIC_SENTRY_DSN | Client/edge error tracking (onekof-web) | ✅ Set — 2026-05-23 |
| ADMIN_SECRET | Admin panel authentication | ✅ Set |
| ADMIN_USERS | Admin bcrypt-hashed credentials | ✅ Set |

6.  Open Items Tracker

| # | Item | Owner | Status |
| --- | --- | --- | --- |
| OI-1 | Negotiate onekof.et domain — EthioTelecom (after EIPA) | DAPS Analytics | ⏳ Jul 2026 — after EIPA |
| OI-2 | GitHub Actions CI workflow | Oli | ✅ DONE — 2026-05-22 |
| OI-3 | docker-compose.prod.yml | Oli | ✅ DONE — 2026-05-22 |
| OI-4 | Caddyfile for Tier 2 SSL | Oli | ✅ DONE — 2026-05-22 |
| OI-5 | GitHub repository secrets | Oli | ✅ DONE — 2026-05-22 |
| OI-6 | Wave 5: Close P1–P5 INSA gaps | Oli | ✅ DONE — 2026-05-23 |
| OI-7 | Tier 1 offline USB delivery package | Oli | ⏳ Pending |
| OI-8 | Fix TypeScript errors (ignoreBuildErrors) | Oli | ✅ DONE — 2026-05-23 |
| OI-9 | Load test (k6) before beta | Oli | ⏳ Pending |
| OI-10 | Resend domain for onekof.et | Oli | ⏳ After domain live |
| OI-11 | Enable AI features (Anthropic key) | Oli | ⏳ Post-launch |
| OI-12 | Submit INSA certification | DAPS Analytics | ⏳ Jun 2026 — code ready |
| OI-13 | Amharic ops runbook translation | Oli | ⏳ Pending |
| OI-14 | SENTRY_DSN + NEXT_PUBLIC_SENTRY_DSN to Vercel | Oli | ✅ DONE — 2026-05-23 |
| OI-15 | BLOB_ENCRYPTION_KEY to Vercel | Oli | ✅ DONE — 2026-05-23 |
| OI-16 | Custom 404 not-found page | Oli | ✅ DONE — 2026-05-23 |

7.  Recommended Deployment Sequence

| Phase | Action | Target |
| --- | --- | --- |
| ✅ DONE | CI/CD, GitHub secrets, docker-compose.prod.yml, Caddyfile | 2026-05-22 |
| ✅ DONE | TypeScript strict, Wave 5 INSA P1–P5, BLOB key, Sentry, 404 page | 2026-05-23 |
| IN PROGRESS | Complete EIPA registration + Submit INSA certification concurrently | Jun 2026 |
| ⏳ PLANNED | Negotiate onekof.et domain with EthioTelecom + Provision VM | Jul 2026 |
| ⏳ PLANNED | Deploy Tier 2 → DNS cutover + Resend email setup + smoke tests | Aug 2026 |
| ⏳ PLANNED | Load testing + Internal beta (pilot orgs) + App Store live | Sep 2026 |
| ⏳ PLANNED | External beta / public launch + Tier 1 USB package build | Oct 2026 |
| ⏳ PLANNED | First government/sovereign pilot — post-election cycle | Q1 2027 |

8.  Security Checklist

| Check | Status | Notes |
| --- | --- | --- |
| No secrets in git history | ✅ Verified | git log --all clean |
| NEXTAUTH_SECRET ≥ 32 bytes | ✅ Verified | Confirmed 32 bytes |
| DB ports not exposed to internet | ✅ Verified | expose: (inter-container only) |
| Rate limiting on login | ✅ Active | Account lockout enabled |
| CSRF on all mutation APIs | ✅ Active | Wave 5 — enforceCsrfOrigin() |
| Session invalidation on pw change | ✅ Active | Wave 5 — invalidateAllUserSessions() |
| Audit log append-only | ✅ Active | Wave 5 — DELETE → 405 |
| AES-256-GCM blob encryption | ✅ Active | Wave 5 — BLOB_ENCRYPTION_KEY in Vercel |
| Security headers (CSP, HSTS etc.) | ✅ Active | middleware.ts — all headers set |
| All 141 API routes auth-guarded | ✅ Verified | Full audit 2026-05-23 |
| .env files not in git | ✅ Verified | .gitignore confirmed |
| Sentry error tracking active | ✅ Active | Web + mobile projects live |
| Postgres/Redis passwords strong | ⏳ Pending | Set when Tier 2 VM provisioned |
| SSL Labs rating A or better | ⏳ Pending | When onekof.et domain live |
| Backup restoration tested | ⏳ Pending | When Tier 2 live |

Onekof PM  ·  Migration & Deployment Plan  ·  DAPS Analytics  ·  May 23, 2026