Onekof Support Guide

Budget & Expenses

Feature Documentation for the Technical Assistance Team

Version 1.0 · July 25, 2026

Prepared by: Oli Tamrat, CTO — DAPS Analytics PLC

# 1. What is Budget & Expenses?

The Budget section gives every project a financial plan and a controlled spending record. Each project can hold one budget in Ethiopian Birr (or another supported currency), divided into categories that can mirror government accounting codes (e.g. "5210-Personnel"). Team members submit expenses against the budget; authorized approvers review, approve or reject, and mark them paid. Reports and forecasting are generated from this record.

Money is deliberately governed by its own access system — budget access levels — separate from organization and project roles, so financial responsibility can be assigned exactly, person by person.

# 2. Who Can Do What

Budget features follow a five-step access ladder set per person. Org Owners and Admins automatically hold Full control unless a different level is set for them.

| Budget access level | What it allows |
| --- | --- |
| No access (default) | Nothing — money pages show no figures. Every member starts here. |
| View only | See budget totals and utilization. |
| Edit | See categories and expenses, edit budget details, submit expenses against a budget. Vendor names and receipts stay hidden at this level. |
| Approve | Everything above, plus approve/reject expenses (up to the approval threshold) and mark approved expenses paid. Sees vendors and receipts. |
| Full control | Everything, any amount, plus budget deletion and settings. Org Owners/Admins have this by default. |

| Action | Requirement |
| --- | --- |
| Create a budget for a project | Org member (budgets are created via the AI document flow or by an administrator) |
| Edit a budget (amounts, categories) | Edit access or above — every change is recorded as a revision |
| Submit an expense | Org member with access to the budget |
| Approve / reject an expense | Approve access or above; above the threshold amount, Full control only |
| Mark an approved expense paid | Approve access or above |
| Edit / delete an expense | Only the original submitter, and only before approval (paid expenses can never be deleted) |
| Delete a budget | Full control — and only if it has no expenses |

# 3. Key Terms

- Budget — one financial plan per project: total amount, currency, optional fiscal year, and categories. Its lifecycle runs Draft → Pending approval → Approved → Active → Closed.

- Category — a line item of the budget, optionally carrying a government accounting code, with its own allocated amount. Categories can have subcategories.

- Expense — a spending record against a budget: description, amount, date, and optionally category, vendor, invoice number, and receipt. Every expense starts as Pending.

- Approval threshold — the amount (default ETB 1,000,000, changeable in Budget Settings) above which Approve-level users cannot approve — only Full control can.

- Additional funding — external funding sources recorded on the budget (donor, amount, currency, exchange rate). These appear on the Income page.

- Revision — the permanent record written for every budget edit and every expense decision — the financial audit trail.

# 4. Step-by-Step Guides

## 4.1 Create a budget from a document (AI)

- Dashboard → Budget → upload the budget document (PDF, Word, or a photo).

- Onekof reads the document and proposes the total and the category breakdown. Review and correct the extraction.

- Confirm — the budget is created in Draft status, linked to the chosen project, marked as AI-extracted.

## 4.2 Submit an expense

- Dashboard → Budget → Expenses → new expense: description, amount (ETB by default), transaction date; add the category, vendor, invoice number, and receipt if available.

- Faster: drop a photo of the receipt on the Budget page — the AI reads the vendor, amount, and date and files the expense for you.

- The expense enters Pending, and approvers are notified by email.

## 4.3 Approve, reject, or pay an expense

- Dashboard → Budget → Expenses → click the pending expense to open its panel.

- Approve, or Reject with a written reason (required). The submitter is emailed the decision either way.

- After approval, Mark as paid records the payment date and method. Paid is final.

## 4.4 Read reports and forecasts

- Budget → Reports: per-budget totals, spent, remaining, utilization, category breakdown — downloadable as CSV.

- Budget → Forecasting: projected spend for the next three months from the current burn rate, with risk flags on categories above 75% and 90% utilization.

- Budget → Income: the budget allocation plus recorded external funding sources, converted to ETB at their stored rates.

# 5. Rules the System Enforces (and Why)

These are deliberate protections, not bugs.

- Every expense starts Pending. No spending record enters the books without passing an authorized approver — the four-eyes principle, enforced by the system.

- Rejection requires a written reason. The submitter always learns why, and the reason is permanently recorded.

- Large amounts need higher authority. Above the approval threshold (default ETB 1,000,000), Approve-level users are refused — only Full control can approve. Institutions can tune the threshold in Budget Settings.

- Approved and paid expenses cannot be edited; paid can never be deleted. Decided money is history. Corrections are made with new entries, never by rewriting.

- Only the submitter can edit or delete their pending expense. Accountability stays with the person who filed it; even deletions are soft and remain in the revision trail.

- A budget with expenses cannot be deleted. Financial history is preserved — archive instead.

- Vendors and receipts are hidden below Approve level. Sensitive supplier details are visible only to people with decision authority.

- Single-currency arithmetic. Totals are computed in the budget currency (ETB by default); foreign funding is converted at its recorded exchange rate rather than silently mixed.

# 6. Troubleshooting & FAQ

| Question / symptom | Answer |
| --- | --- |
| "Approve/Reject fails with a permissions error." | The buttons appear for every pending expense, but the decision requires Approve-level budget access. Org Owners/Admins have it automatically; everyone else must be granted it. |
| "Approval failed on a big expense." | Amounts above the approval threshold (default ETB 1,000,000) need Full control. Either a Full-control user approves it, or the threshold is changed in Budget Settings. |
| "Vendor shows [REDACTED] and I can’t open the receipt." | The account has Edit-level access; vendors and receipts unlock at Approve level. This is intentional. |
| "I can’t delete this budget." | It has expenses — budgets with financial history can only be archived, and deletion itself requires Full control. |
| "I can’t edit/delete my expense." | Only the submitter can, and only while it is still Pending (or Rejected). Approved expenses are locked; Paid is permanent. |
| "The Forecasting / Income tab is missing." | Hidden by the organization preset: NGO and Education presets have no Forecasting; Education also hides Income. An Owner/Admin can enable them under Settings → Customization. |
| "Where do I add income?" | There is no separate income form — record external funding as Additional funding sources on the budget itself; the Income page displays them. |
| "Spent totals differ between pages." | The overview, reports, and forecasting count approved expenses; a budget’s detail page counts approved + paid; pending amounts are always shown separately. Compare like with like. |
| "The sprint report’s budget line doesn’t match the expense ledger." | Sprint budget figures come from task-level cost estimates and actuals of delivered issues, captured once at sprint completion — a delivery-cost view, not the expense approval ledger. See the Sprints guide. |
| "Members see no money pages at all." | Correct — everyone starts at No access. Grant View only / Edit / Approve per person as institutional roles require. |

# 7. Why This Design — the Benefits

## For teams

- Filing an expense is one form — or one photo of a receipt, read automatically by AI.

- Submitters always hear back, with the reason on record when something is rejected.

## For finance officers and managers

- A real approval workflow with thresholds — routine amounts move fast, large amounts escalate automatically.

- Categories with government accounting codes make the budget mirror the official chart of accounts.

- Live utilization, CSV-exportable reports, and three-month forecasts with early risk flags at 75% and 90%.

## For government, NGO, and enterprise leadership

- Segregation of duties by construction: submitting, approving, and paying are separate powers; access is granted per person, not assumed from job titles.

- A complete revision trail: every budget edit, approval, rejection, payment, and deletion is permanently recorded — aligned with INSA audit expectations.

- ETB-first with controlled multi-currency funding for donor-funded work (NGO preset), and public-transparency support for government budgets.

# 8. Under the Hood (Senior Support Reference)

- One budget per project (enforced by the database). Lifecycle: DRAFT → PENDING_APPROVAL → APPROVED → ACTIVE → CLOSED/CANCELLED. Categories support parent/child nesting and accounting codes.

- Budget access ladder: NO_ACCESS < VIEW_ONLY < EDIT < APPROVE < FULL_CONTROL, stored per org member with an optional per-project override (project level wins). Org Owner/Admin resolve to FULL_CONTROL when unset.

- Expense statuses: PENDING → APPROVED/REJECTED → PAID, with a separate payment status (unpaid/partial/paid/refunded). Expense types: actual, committed, reserved.

- Data redaction is server-side: below Approve level the API itself returns vendor as [REDACTED] and no receipt URL — not just hidden in the UI.

- Spent-figure semantics: list/report/forecast endpoints count APPROVED expenses; the budget detail endpoint counts APPROVED + PAID. Forecasting is a client-side projection from burn rate with confidence decreasing over the horizon.

- Sprint linkage: at sprint completion, budgetPlanned/budgetInvested snapshot the task-level cost estimates/actuals of delivered issues in the org currency — independent of the expense ledger, recorded once, audited.

- Financial audit trail: budget edits and expense decisions write BudgetRevision records; expense approval/rejection actions are part of the org audit-log catalogue (Dashboard → Settings → Audit log, Owner/Admin).

# 9. Where Everything Lives

| I want to… | Go to |
| --- | --- |
| Budget overview / upload a budget document / drop a receipt | Dashboard → Budget |
| Submit, approve, reject, pay expenses | Dashboard → Budget → Expenses |
| See funding sources | Dashboard → Budget → Income |
| Reports (CSV export) | Dashboard → Budget → Reports |
| Forecasts and category risk flags | Dashboard → Budget → Forecasting |
| Approval threshold and budget options | Dashboard → Budget → Settings |
| Turn budget subpages on/off for the org | Settings → Customization (Owner/Admin) |

Questions not covered here: support@onekof.com