Onekof Support Guide

Sprints & Work Cycles

Feature Documentation for the Technical Assistance Team

Version 1.0 · July 25, 2026

Prepared by: Oli Tamrat, CTO — DAPS Analytics PLC

# 1. What is a Sprint?

A Sprint is a short, fixed-length work cycle — normally two weeks — in which a project team commits to delivering a specific set of issues and then reviews what was actually delivered. Instead of an endless list of tasks, work is organized into repeatable cycles with a clear start, a clear commitment, and a clear finish. Over time, completed Sprints build a track record that tells managers how much the team reliably delivers per cycle.

Terminology note: organizations serving government and formal institutions can switch Onekof’s vocabulary from "Sprint" to "Work Cycle" (Organization Settings → terminology scheme). Every screen, message, and exported report follows the chosen term automatically — in all five platform languages (English, Amharic, Afaan Oromo, Tigrinya, Somali). In this guide, "Sprint" means both.

# 2. Who Can Do What

Sprint actions follow project roles. Organization Owners and Admins implicitly hold project-admin rights.

| Action | Required role |
| --- | --- |
| View sprints, insights, export the PDF report | Any project member |
| Enable sprint planning for a project | Project Admin (or Org Owner/Admin) |
| Create / edit / plan a sprint (drag issues) | Project Member or above |
| Start a sprint | Project Admin (or Org Owner/Admin) |
| Complete a sprint | Project Admin (or Org Owner/Admin) |
| Delete a sprint (planned only) | Project Admin (or Org Owner/Admin) |
| Change project work configuration (settings) | Project Admin (or Org Owner/Admin) |

# 3. Key Terms

- Backlog — the project’s pool of not-yet-scheduled issues. Sprint planning means moving issues from the Backlog into a Sprint.

- Committed scope — the issues (and their total estimate) inside the Sprint at the moment it is started. Onekof records this once, permanently. It never changes afterwards — this is what makes reports honest.

- Delivered — the issues marked Done when the Sprint is completed.

- Rollover — the decision made at completion about unfinished issues: return them to the Backlog, or move them into another planned Sprint. The decision is recorded.

- Scope change — any issue added to or removed from a Sprint after it started. Counted and shown separately — it is the main signal of planning instability.

- Velocity — the average number of issues delivered per Sprint (rolling average of the last three completed Sprints). Used for forecasting.

- Estimation unit — hours or story points, set per project (Work configuration). All Sprint totals follow this setting.

- Workflow enforcement — an optional per-project rule that status changes must follow the allowed-transitions matrix. Off by default.

# 4. Step-by-Step Guides

## 4.1 Enable sprint planning for a project

Projects created from the SCRUM template have sprints on automatically. For any other project:

- Open Issues → Backlog tab.

- Pick the project in the project dropdown on the toolbar.

- A banner appears: "Sprint planning is off for this project" — tap Enable Sprint planning. (Requires project admin; also available under Issues → Settings → Work configuration.)

## 4.2 Create and plan a sprint

- On the Backlog tab (project selected), tap New Sprint (⚡ icon on phones).

- Give it a name, an optional goal, and optionally dates — dates are not required until you start it.

- Drag issues from the Backlog section into the sprint’s section. Create new issues first with the + button if the backlog is empty.

## 4.3 Start the sprint

- Tap Start now on the sprint’s header.

- Confirm the dates — they pre-fill to a two-week cycle. A sprint must contain at least one issue to start.

- On start, Onekof permanently records the committed scope. Only one sprint per project can be active at a time.

## 4.4 Work the sprint

- Use the Board tab with the "Active sprint only" checkbox to focus on sprint work.

- Move issues across statuses as work progresses. Quick-closing To Do → Done is allowed.

- To add work mid-sprint: go to the Backlog tab and drag an issue into the active sprint’s section. It will be counted as a scope change — that is intentional, not an error.

## 4.5 Complete the sprint

- Tap Complete Sprint (Sprints tab panel, or the sprint header on the Backlog tab).

- Choose where unfinished issues go: Backlog, or another planned sprint.

- Onekof records what was delivered, the rollover decision, and the budget totals (if the issues carry budget allocations). A completed sprint is permanent history — it cannot be edited or reopened.

## 4.6 Read the insights and export the report

- Sprints tab → select the project → Completed Sprints list.

- Tap a completed sprint row to expand its insight panel: completion vs committed, duration, scope changes (with clickable issues), per-person contributions, and the budget line.

- Tap Export PDF (top-right of the panel) — a branded, signable report opens, in the organization’s language, ready to print or share.

# 5. Rules the System Enforces (and Why)

These are deliberate protections, not bugs. When a user asks "why can’t I…", the answer is usually here.

- Only one active sprint per project. Enforced by the database itself — a second start is refused with a clear message. Finish the current cycle first.

- An empty sprint cannot be started. The commitment record would be meaningless. Add at least one issue first.

- An active sprint cannot be deleted. Once started, a sprint is auditable history in the making. The only exit is Complete Sprint (choose Backlog as rollover to retire a mistaken sprint in two taps). Planned sprints can be deleted — their issues return to the Backlog.

- A completed sprint is immutable. Its recorded numbers are the permanent report. Corrections happen in the next cycle, never by rewriting history.

- Committed scope is measured at start, not at completion. Work added mid-sprint shows as a scope change instead of silently inflating the commitment. This keeps velocity and completion rates honest.

- Rollover is not a scope change. Moving unfinished work out at completion is the recorded closing decision, not planning instability.

- Budget totals are single-currency. Sprint budget lines sum only allocations in the organization’s budget currency — mixing currencies would produce a meaningless figure.

- Blocked status changes explain themselves. If workflow enforcement is on and a move is not allowed, the message lists the allowed transitions. Enforcement can be turned off per project in Work configuration.

# 6. Troubleshooting & FAQ

| Question / symptom | Answer |
| --- | --- |
| "I can’t find the Sprint button." | Sprints are planned on the Issues → Backlog tab, after selecting a specific project in the dropdown. The Sprints tab is for the running sprint and reports — it has no drag-and-drop. |
| "There is no Enable button on the banner." | Enabling requires project admin rights (or org Owner/Admin). Ask an admin to enable it, or check Issues → Settings → Work configuration. |
| "Start is greyed out / it says add at least one issue." | The sprint is empty. Drag at least one issue in from the Backlog section, then start. |
| "I can’t delete this sprint." | It is active. Tap Complete Sprint, keep rollover on Backlog, confirm — the sprint retires immediately. Only planned sprints can be deleted. |
| "Cannot transition from X to Y…" when changing status. | Workflow enforcement is on for that project. Follow the listed allowed transitions, or a project admin can turn enforcement off (Issues → Settings → Work configuration). |
| "Totals show 0 h or 0 pts." | The issues have no estimates. Set Estimate (hours) or Story points on the issues; the unit used is the project’s Estimation unit setting. |
| "The budget line is missing from the report." | Budget appears only for sprints completed after budget tracking was introduced, and only when the sprint’s issues carry budget allocations in the org’s currency. |
| "The report is in the wrong language." | The PDF renders in the organization’s language (Organization Settings). Change the org language and export again — reports are regenerated fresh every time. |
| "Scope changes shows work we planned before starting." | Planning moves made before the start moment are not scope changes. If this appears wrong, confirm when the sprint was actually started versus when issues were dragged in. |

# 7. Why Use Sprints — the Benefits

## For teams

- A clear, short-term focus: everyone knows exactly what this cycle is for.

- A repeating rhythm of planning → delivery → review that builds discipline without micromanagement.

## For project managers

- Honest committed-vs-delivered numbers every cycle — the commitment is frozen at start, so results cannot be quietly redefined.

- Velocity: a data-based answer to "how much can this team deliver in two weeks?", improving every cycle.

- Scope-change visibility: mid-cycle additions are measured, making planning problems discussable with evidence.

## For government, NGO, and enterprise leadership

- A complete audit trail: starts, completions, rollover decisions, settings changes, and report exports are all permanently logged — aligned with INSA audit expectations.

- A signable, branded PDF report per cycle — in the organization’s language, with formal "Work Cycle" terminology available — ready to submit upward.

- Budget accountability: planned vs invested amounts recorded per cycle in ETB (or the org currency), frozen at completion.

- Works identically on sovereign on-premise deployments — reports render with no internet access required.

# 8. Under the Hood (Senior Support Reference)

- Lifecycle: PLANNED → ACTIVE → COMPLETED (terminal). One-active-per-project is enforced by a database constraint, not application code.

- Write-once records: committed count/estimate at start; delivered count/estimate, rollover target, and budget planned/invested at completion. Reports never recompute history.

- Every lifecycle action emits an activity event; completion, deletion, settings changes, and report exports additionally write organization audit-log entries.

- Scope changes are individual task-level events recorded the moment an issue enters or leaves a sprint; reports count them within the started→completed window.

- Settings follow the hierarchy Organization → Project: a project setting left "inherited" follows the org default; setting it overrides for that project only.

- The PDF report is rendered server-side from stored data on every request — historical sprints always produce current-format reports.

# 9. Where Everything Lives

| I want to… | Go to |
| --- | --- |
| Plan sprints (create, drag issues, start, delete planned) | Issues → Backlog tab → select project |
| See the active sprint, complete it, read reports, export PDF | Issues → Sprints tab → select project |
| Focus the board on sprint work | Issues → Board tab → "Active sprint only" |
| Turn sprints on/off, set estimation unit, workflow enforcement | Issues → Settings → Project Settings → Work configuration |
| Switch Sprint / Work Cycle terminology, org language, currency | Organization Settings |

Questions not covered here: support@onekof.com